| Issue No. | Symptom | Root Cause | Resolution | Impact |
| --- | --- | --- | --- | --- |
| 1 | Unable to install Python packages on EC2 | Amazon Linux 2023 missing pip | Installed using sudo dnf install python3-pip | Minor delay (~30 min) |
| 2 | EC2 could not upload to S3 | No IAM role with S3 permissions | Attached AmazonS3FullAccess role temporarily | Resolved quickly; needs least privilege |
| 3 | Lambda timeout when connecting to Aurora | Lambda in public subnet, no route to DB | Moved Lambda to private subnet and updated SG rules | Blocked testing for half a day |
| 4 | QuickSight manifest file error | JSON format incorrect | Fixed JSON syntax and validated with jq | 2-hour delay in dashboard creation |
| 5 | CSV writing error (TypeError) | List and tuple concatenation issue | Converted tuples to lists before writing | Minor fix (<30 min) |
| 6 | Secrets Manager missing DB host/name | AWS secret only stored user/password | Added host, port, DB name as env variables | Increased config complexity |
| 7 | SNS notifications not sent | Wrong ARN and missing permission | Corrected ARN, added sns:Publish to role | 1-hour delay |
| 8 | Aurora connection throttling | Connections not closed in Lambda | Added connection.close() | Prevented future failures |
| 9 | QuickSight dataset stale | Manifest pointed to static file | Updated manifest to "latest" file; kept backups | Ensured dashboards refresh daily |